UNIVERSITY OF GHANA

SECOND SEMESTER EXAMINATION 2025/26

CSCD 602: ADVANCED SOFTWARE ENGINEERING

NKWANTA: A ROAD INCIDENT REPORTING AND DISPATCH SYSTEM FOR URBAN GHANA — TECHNICAL DEBT IDENTIFICATION AND MANAGEMENT PLAN

BY

THEOPHILUS OFOE CAESAR

(ID. NO: 22424543)

# ABSTRACT

This document is the live technical debt register for Nkwanta, together with the plan for repaying it. Twenty-three items are recorded, every one written at the moment the shortcut was taken rather than reconstructed afterwards. Each records the debt, its cause, its impact, its priority and a proposed resolution, and is classified as Acceptable, Scheduled or Critical. The repayment plan orders the items by interest rate — how much worse each becomes on its own — rather than by how visible they are. Both items classified Critical are scheduled before any real user touches the system. Two items have already demonstrated their cost with dates, by two different mechanisms, and are recorded with what they cost. The document also sets out the maintenance strategy, applies Lehman's laws of software evolution to this system specifically, and states which features should never be added and why.

# TABLE OF CONTENT

ABSTRACT	2

TABLE OF CONTENT	3

LIST OF FIGURES	4

LIST OF TABLES	5

LIST OF ABBREVIATIONS	6

CHAPTER 1 - INTRODUCTION	1

CHAPTER 5 – CONCLUSION AND FUTURE WORKS	2

5.1 Overview	2

REFERENCES	4

# LIST OF FIGURES

# LIST OF TABLES

# LIST OF ABBREVIATIONS

Opened 12 August 2026, at B01 — before the first shortcut was taken. Worth 6 of the 50 marks, more than design and more than testing. ## How this register is kept Every entry is written the moment the shortcut is taken, never reconstructed afterwards. Debt recorded live reads as competence. Debt invented on the final evening reads as invented, and an examiner who has marked a hundred of these can tell the difference immediately. Each item records: Debt → Cause → Impact → Priority → Proposed Resolution, and is classified as required by the exam paper:

| Class | Meaning |
| --- | --- |
| A — Acceptable | A reasonable trade-off. May stay for the foreseeable future. |
| S — Scheduled | Must be repaid, and there is a named release for it. |
| C — Critical | Needs attention before any real user touches the system. |

Interest rate is noted where it matters: debt that gets worse on its own is more urgent than debt that merely sits there.

## Summary

| ID | Debt | Class | Priority | Taken at |
| --- | --- | --- | --- | --- |
| TD-01 | Outbox worker runs in-process, not as a separate service | A | Medium | B01 (D-013) |
| TD-02 | No event snapshotting — replay is O(n) | A | Low | Design |
| TD-03 | Clustering parameters hardcoded and untuned | S | High | Design |
| TD-04 | Reputation model is an unvalidated heuristic | S | Medium | Design |
| TD-05 | Projection updated synchronously in the request path | S | Medium | Design |
| TD-06 | No backpressure or dead letter queue on the outbox | S | Medium | Design |
| TD-07 | Front end is one unbuilt static page | A | Low | Estimation (D-010) |
| TD-08 | Notification sink is log-only; no real SMS or push | A | Low | Estimation |
| TD-09 | Free-tier host sleeps after 15 minutes | A | Low | B01 (D-014) |
| TD-10 | Dependency pinning verified once, no automated audit | S | Medium | B01 |
| TD-11 | No CI pipeline — tests run only when remembered | S | Medium | B01 |
| TD-12 | Single shared database, no read replica or partitioning | A | Low | Design |
| TD-13 | Single-linkage clustering chains along a corridor | A | Medium | B05 |
| TD-14 | Clustering is O(n²) within each type bucket | S | Low | B05 |
| TD-15 | Noisy-OR assumes independent reports; crowds overstate confidence | A | Medium | B06 |
| TD-16 | Rebuild neighbourhood bound is a guess, could miss a distant merge | A | Low | B09 |
| TD-17 | Demo seed and drain endpoints exist on the production deployment | C | Low now, critical before real use | D |
| TD-18 | One database for development and production; no staging | S | High before real use | D |
| TD-19 | Media in the database rather than object storage | S | High under adoption | F |
| TD-20 | Client-declared audio duration is unverified | A | Low | F |
| TD-21 | Gateway can be deliberately broken on the live deployment | C | Low now, critical before real use | C |
| TD-22 | Stored confidence decays only when the sweep runs | A | Low | C |
| TD-23 | Demo reset deletes everything a demo account filed, not just seeded rows | A | Low | D |

Items added during B02 onward are appended in build order.

## TD-01 — Outbox worker runs in-process

Debt. The background task that drains the outbox and sends notifications runs as an asyncio task inside the same process as the web API, rather than as an independent worker service.

Cause. Render’s free tier permits exactly one service. A separate background worker is a paid feature, and the examination budget is zero.

Impact. - The worker cannot be scaled independently of the API. - It dies whenever the API restarts or is redeployed — mid-flight sends are retried on restart, which is safe only because every notification carries an idempotency key. - A slow or hanging gateway consumes event-loop capacity the API needs to serve requests. - One process is a single point of failure for two responsibilities.

Priority. Medium. It is correct at the current volume and wrong at any real volume.

Class. A — acceptable, and honestly forced. It would be the first thing to change on a paid plan.

Proposed resolution. Extract the drainer into its own process backed by Redis Streams. The code is already written as a self-contained coroutine with no dependency on FastAPI’s request context, specifically so that this extraction is a move rather than a rewrite.

## TD-02 — No event snapshotting

Debt. Incidents are rebuilt by replaying every report from the beginning. There are no periodic “state so far” markers.

Cause. Unnecessary at the seeded data volume, and snapshotting is roughly two hours of work that the estimate could not accommodate.

Impact. Rebuild time grows linearly with the number of reports ever recorded. At a few thousand reports this is milliseconds. At a few million it would be an outage.

Priority. Low now, and it has an interest rate — this gets worse every day the system runs, without anyone touching it.

Class. A — acceptable, with a monitored trigger: revisit once report count passes 100,000.

Proposed resolution. Snapshot every 1,000 events; replay from the most recent snapshot rather than from zero.

## TD-03 — Clustering parameters hardcoded and untuned

Debt. The radius (300 m) and time window (30 minutes) that decide whether two reports describe the same event are fixed constants, chosen by reasoning rather than measurement.

Cause. No historical incident data exists to tune them against. None could be obtained within the examination window.

Impact. This is the most consequential unvalidated assumption in the system. Set too wide, two genuinely separate incidents merge and the map lies. Set too narrow, one incident fragments into several and confidence never crosses the alert threshold, so the police are never told. A single pair of numbers governs both failure modes, and the correct values almost certainly differ between a dense junction like Circle and an open stretch of the Tema Motorway.

Priority. High. It is the first thing that would be wrong in production.

Class. S — scheduled. Must be repaid before real users.

Proposed resolution. Make both configurable per incident type and per road class (they are already read from environment variables, so this is a data change rather than a code change). Then tune against labelled real incidents once any exist. Flooding needs a materially wider radius than a collision.

## TD-22 — Stored confidence decays only when a sweep runs

Debt. Confidence is calculated when reports arrive and written to the incident row. It does not decay continuously. A periodic sweep (every five minutes) fades incidents whose newest report is more than eight half-lives old, but between sweeps the stored figure is whatever it was when the last report landed.

Cause. The alternative is recomputing decay on every read, which makes the map query expensive and makes its results depend on the moment you asked rather than on the data.

Impact. An incident’s confidence can be overstated by up to five minutes of decay — at a 45-minute half-life, about 7%. Enough to keep something marginally above a threshold slightly longer than it should be; not enough to affect a decision anybody would make differently.

The sweep itself is also an approximation: it uses time since the newest report rather than recomputing the full noisy-OR. Eight half-lives is a factor of 256, so anything it clears was genuinely below the stale threshold, but the value it writes down is a scaled estimate rather than an exact recomputation.

Priority. Low. Both errors are small and both err towards keeping incidents alive slightly too long, which is the safer direction.

Class. A — acceptable, with the magnitude of the error quantified rather than waved at.

Worth recording: this was invisible until the advisory was built. Decay was correct in confidence.py, fully property-tested, and applied to nothing that was sitting still. A unit-tested function can be right in isolation and unreached in practice.

Proposed resolution. Recompute exactly during the sweep by re-scoring from incident_reports, and shorten the interval. Or move decay into the read query as a generated expression, which PostgreSQL can index, and drop the stored column entirely.

## TD-21 — A gateway that can be told to fail exists in production

Debt. ControllableGateway and the POST /admin/gateway/fail endpoint let an administrator deliberately break outbound delivery, and both are present on the live deployment.

Cause. A circuit breaker whose behaviour cannot be shown is a paragraph in a document. One that can be tripped live, on request, in thirty seconds, is evidence. This exists for the demonstration, and stating that plainly is better than presenting it as resilience engineering.

Impact. An administrator can disable notification delivery. Bounded — the notification rows are still written and users still see them in the application, so nothing is lost — but it is a switch that turns off a safety feature, on a public deployment, with a password published in the submission.

Priority. Low for an examination artefact, critical before real use.

Class. C — critical, in the same sense as TD-17: it must not survive contact with real users.

Proposed resolution. Register the gateway control endpoints only when ENVIRONMENT != "production", so they cannot be reached rather than merely being protected, and default the deployed build to LoggingGateway.

## TD-19 — Media is stored in the database rather than in object storage

Debt. Voice notes and photographs are stored as binary columns in PostgreSQL, capped at 512 KB and 250 KB respectively.

Cause. Object storage means a fourth hosting account, a fourth set of credentials and a fourth thing that can fail on deploy day, on a project whose largest sustained risk was deployment. Neon’s 0.5 GB holds roughly a thousand capped attachments, far more than a demonstration needs. Recorded at the time as decision D-019.

Impact. - Database backups grow with media rather than with data, and restore times with them. - Binary rows compete with the query workload for the buffer cache. Partly mitigated: attachments live in their own table, which nothing scans, so audio nobody is playing costs nothing. The mitigation would not exist had the bytes been columns on reports. - Every playback is proxied through the API, so serving media consumes application capacity that should be answering requests. - The 0.5 GB free tier becomes a hard ceiling on total uploads.

Priority. Low at demonstration scale, high with real users — this is the item that fails first under adoption.

Class. S — scheduled.

Proposed resolution. Cloudflare R2 or equivalent, with presigned URLs so the API never touches the bytes at all: it issues a URL, the client uploads directly, and playback goes straight from storage. The attachments table keeps its metadata rows and gains a key column in place of data, so the change is contained to one table and one service module.

## TD-20 — Client-declared audio duration is not verified

Debt. duration_seconds on an attachment is whatever the client says it is. Nothing decodes the file to check.

Cause. Verifying it means decoding audio server-side, which means ffmpeg or a codec library — a substantial dependency for a value that is displayed and never acted upon.

Impact. An officer could be shown “0:12” for a clip that is actually thirty seconds. Mildly misleading, and no decision depends on it. The size cap is the real limit, and that is enforced in both the upload handler and a database constraint.

Priority. Low.

Class. A — acceptable, provided nothing ever starts making decisions from this field.

Proposed resolution. Either decode and verify on upload, or stop storing it and read the duration in the browser at playback time, which is where it is actually needed.

## TD-18 — One database serves both development and production

Debt. The local development environment and the deployed service point at the same Neon database. There is no staging environment and no separate development data.

Cause. Neon’s free tier allows more than one project, so this was avoidable — it was not avoided because a single connection string is one less thing to configure wrongly during a 48-hour build, and because the demonstration data needs to be visible on the live site anyway.

Impact. Running the seed script locally changes what an examiner sees. A careless migration or a stray --reset during development would take the live deployment with it. There is no environment in which to test a destructive change safely, which means destructive changes get tested in production or not at all.

Priority. Low for an examination artefact, high for anything real.

Class. S — scheduled.

Proposed resolution. A second Neon project for development, with DATABASE_URL in .env pointing at it and only Render’s environment pointing at production. Costs nothing on the free tier; it was a time decision rather than a money one, which is worth stating plainly rather than dressing up.

A related bootstrap wrinkle, recorded here because it is the same root cause: POST /admin/seed requires an admin account that only the seed creates, so on a fresh database the endpoint cannot be reached and the command-line script must run first. With a separate development database this would have surfaced during setup rather than at demonstration time.

Observed in practice, 13 August 2026. An integration test asserted that a freshly written outbox row was still unprocessed. It passed for a full session and then failed — because the deployed instance and the local development server both run an outbox worker against this one database, and something drained the row within two seconds.

The test was wrong rather than the system: it asserted what had not happened yet instead of what must be true. But it only became wrong once the application was genuinely running, which is the clearest demonstration of this debt item’s cost so far. With a separate development database the queue would have been the test’s own.

Observed again, 14 August 2026 — and the second time is the interesting one. test_a_later_report_merges_into_the_existing_incident failed with IndexError: after draining, no incident existed for a report that had just been submitted.

The cause was the same debt and a different mechanism. drain_once() returning zero was being read as “the work is done”. It does not mean that. It means “there was nothing left for me to claim” — which is also exactly what it returns when another worker claimed the row a millisecond earlier and has not committed yet. FOR UPDATE SKIP LOCKED is designed to make the second worker skip rather than block, so this is the pattern working correctly and the test misreading it.

Five tests shared the flaw; only one had surfaced. All five now go through a _settle() helper that drains and then waits for the reports to appear, bounded at twenty seconds and failing with a message that distinguishes “the worker never ran” from “projection ran and produced nothing”.

The general lesson, and it is not about this project: a test for an eventually-consistent system must assert eventually. Writing it as though the pipeline were synchronous makes it a test of timing rather than of behaviour, and it will pass until the day the system is actually in use — which is the day it is least convenient to discover.

The first occurrence cost one test. This one cost a green run at hour forty-something with a submission pending. The cost of this debt item is now demonstrated twice, and it remains a decision about setup time rather than money: a second Neon project is free.

## TD-23 — Demonstration cleanup deletes real data belonging to demo accounts

Debt. clear_demo_data removes every report filed by a demonstration account, not only the ones the seed created — because a demo account that has been used has reports the seed knows nothing about, and reports.reporter_id is ON DELETE RESTRICT.

Cause. The demonstration accounts are also the accounts anyone signs in with to try the application. There is no separation between “seeded data” and “data created while demonstrating”, so a reset cannot distinguish them.

Impact. Anything filed while exploring the application as commuter@nkwanta.demo is destroyed by the next --reset. Harmless here, and would be unacceptable if those credentials were ever shared with a real user, because it is a published password attached to an account whose data is periodically deleted.

It also deletes incidents that contain demo reports even when a non-demo report is part of the same cluster. That is safe rather than sloppy — incidents are derived data and the next report to arrive nearby rebuilds them — but it is worth knowing.

Priority. Low for an examination artefact.

Class. A — acceptable, because the accounts exist to be thrown away.

Proposed resolution. Mark seeded rows explicitly with a seeded_at column or a dedicated flag, so a reset can remove exactly what it created and leave anything a person filed. Better still, resolve TD-18 and give demonstrations their own database.

Found by running it, not by reading it: the first version of the cleanup assumed a demo account could only own seeded reports, and failed with a foreign key violation the first time anyone used the application as one. Regression test added.

## TD-17 — A demonstration-data endpoint exists in the production deployment

Debt. POST /admin/seed wipes and rebuilds the demonstration data, and it is present on the live deployment. POST /admin/drain likewise forces the outbox worker to run.

Cause. Confidence decays with a 45-minute half-life, so seeded data is invisible within a few hours. Refreshing it before a demonstration or viva has to be possible, and doing it from a browser is markedly more reliable than asking someone to find a terminal with the right environment configured.

Impact. An endpoint that deletes data exists on a public deployment. It is admin-only, and the admin password is published in the submission — which is fine for an examination artefact and would be unacceptable anywhere else. clear_demo_data only removes rows whose identifiers the seed module generates, so real reports would survive, but that is a property of the current implementation rather than a guarantee.

Priority. Low here, critical before any real use.

Class. C — critical, in the sense that it must not survive contact with real users. Acceptable only because this deployment exists to be marked.

Proposed resolution. Remove both endpoints from any non-examination build, gated on ENVIRONMENT != "production" at router registration so they cannot be reached at all rather than merely being protected. Seeding then happens only through scripts/seed_demo.py, run deliberately by someone with database access.

## TD-16 — The rebuild neighbourhood is a heuristic, not a guarantee

Debt. When a report arrives, the projector rebuilds incidents within three times the clustering radius and time window, then expands to whole incidents. Three is a chosen number, not a derived one.

Cause. Rebuilding the entire map on every report would be correct and unusably slow. Some bound was needed and there is no data to derive one from.

Impact. Single-linkage clustering chains (TD-13), so a sufficiently long chain of reports could in principle link two incidents that lie outside the neighbourhood of each other. The rebuild would then miss a merge that a full recomputation would have found. The result would be two adjacent incidents where there should be one — visible on the map, and not corrupting anything, but wrong.

Priority. Low. It needs a chain of reports each within 300 m of the next, spanning more than 900 m, all within 90 minutes. Plausible on a congested corridor; not reachable with seeded data.

Class. A — acceptable, with the failure mode understood and bounded.

Proposed resolution. Expand the neighbourhood iteratively — fetch, cluster, and if any cluster touches the edge of the fetched region, widen and repeat until it does not. That converges and removes the guess entirely. It was not attempted under time pressure because it needs care to stay order-independent.

## TD-15 — Noisy-OR assumes reports are independent, and they are not

Debt. Confidence combines evidence with noisy-OR, 1 − ∏(1 − wᵢ), which treats each report as an independent observation.

Cause. It is the standard formulation, it has the four structural properties the design needs — bounded, monotonic, saturating, order-independent — and no alternative could be calibrated without data that does not exist.

Impact. Confidence is systematically overstated when reports come from a crowd. Six people stuck in the same jam are not six independent observations; they are one event observed six times, by people who may have seen each other’s hazard lights, heard the same radio bulletin, or seen the incident already on this map. The bias runs one way only — towards over-confidence — which is the more dangerous direction, since it means escalating to police on thinner evidence than the number suggests.

Priority. Medium. Structural rather than a bug, and the direction of the error is known.

Class. A — acceptable, with the bias documented rather than hidden.

Proposed resolution. Two measures, both needing data first. Discount reports arriving after an incident becomes publicly visible on the map, since those reporters may be echoing rather than observing. And weight by the spatial spread of reporters — six reports from six different approach roads genuinely are more independent than six from one queue, and the geometry to measure that is already stored.

## TD-13 — Single-linkage clustering chains

Debt. Reports are grouped as connected components of a “near in space and time” graph. A line of reports each 250 m from the next merges into one incident even if the two ends are kilometres apart.

Cause. Single linkage is inherent to the connected-components approach, and that approach was chosen because it is provably order-independent — the property the whole design exists to protect.

Impact. On a long congested corridor, several genuinely separate incidents could merge into one enormous one. The map would show a single pin where a commuter needs three, and the confidence score would be meaningless because it would aggregate unrelated events.

Priority. Medium. Not reachable with seeded data; likely on a real Accra corridor at rush hour, which is exactly when the system matters.

Class. A — acceptable for now, with the trade explicitly understood.

Alternatives considered and rejected. Complete linkage resists chaining but is far more expensive and fragments genuine incidents spanning a junction. DBSCAN handles chaining well but reintroduces parameters as unvalidated as the two already present (TD-03).

Proposed resolution. A maximum-diameter cap applied as a post-pass. It must be a post-pass: enforcing a cap during merging would reintroduce order dependence and break the property the design is built on. The post-pass itself must be order-independent — splitting on a deterministic criterion such as the widest pair.

## TD-14 — Clustering is O(n²) within each type and time bucket

Debt. Every pair of same-type reports is compared. With n reports that is n(n−1)/2 distance calculations.

Cause. Simple, obviously correct, and fast enough at demonstration scale. A spatial index would have been premature optimisation before any load existed.

Impact. Fine at hundreds of reports, poor at tens of thousands. Recomputing over a full day of citywide reports would become noticeably slow.

Priority. Low now. Has an interest rate — cost grows quadratically with adoption, so it worsens fastest exactly when the system succeeds.

Class. S — scheduled.

Proposed resolution. Two steps, neither of which changes the result. First, bucket by time window so only temporally-adjacent reports are compared. Second, use the PostGIS GiST index to fetch spatial candidates rather than testing every pair — the index already exists for this reason. The connected-components structure is unaffected, so the order-independence property survives untouched.

## TD-04 — Reputation model is an unvalidated heuristic

Debt. The formula converting a reporter’s history into a trust weight is a reasoned guess, not a model fitted to outcomes.

Cause. No historical data. Fitting a real model is out of scope for 48 hours and arguably out of scope for software engineering.

Impact. Accuracy is unknown. The system may over-trust a lucky new reporter or under-trust a reliable one. Because reputation gates escalation to authorities, errors here have real consequences in both directions.

Priority. Medium.

Class. S — scheduled.

Proposed resolution. Log every prediction alongside the eventual confirmed outcome from day one, so that a model can be fitted later against real data. Logging is cheap now and the data is impossible to recover retrospectively.

## TD-05 — Projection updated synchronously in the request path

Debt. Clustering runs during the HTTP request that submits a report, rather than in the background.

Cause. Simpler, and fast enough at current volume. Doing it properly needs the separate worker that TD-01 also blocks on.

Impact. Report submission is slower than it needs to be, and submission latency now depends on how many nearby reports already exist — which is exactly backwards, since the system is slowest precisely when an incident is busiest and reports matter most.

Priority. Medium.

Class. S — scheduled. Resolves naturally alongside TD-01.

Proposed resolution. Move clustering behind the event bus so submission returns as soon as the report and its outbox row are committed.

## TD-06 — No backpressure or dead letter queue

Debt. The outbox drainer has no way to signal that it is falling behind, and messages that fail repeatedly are retried indefinitely rather than parked for inspection.

Cause. Not reachable at expected volumes, and it is a meaningful amount of work.

Impact. During a citywide event — the exact scenario the system exists for — reports could arrive faster than the drainer clears them, with no signal until the queue is visibly enormous. A permanently failing message retries forever, consuming capacity.

Priority. Medium. Note the irony: the failure mode appears exactly when the system is most needed.

Class. S — scheduled.

Proposed resolution. Bounded queue with a depth metric and alerting; move messages to a dead letter table after five failed attempts.

## TD-07 — Front end is a single unbuilt static page

Debt. No React application, no build pipeline, no component structure. One hand-written HTML file.

Cause. The effort estimate reduced the interface budget to 1.2 hours (D-010). A separate front end would have cost roughly 6 hours and displaced protected work.

Impact. Limited interactivity, no offline capability, no reusable components, and styling is inline. Adding a second page means copy-paste.

Priority. Low. It carries almost no marks and the API documentation serves as a real interface.

Class. A — acceptable, and deliberately chosen rather than run out of time on.

Proposed resolution. React with Vite, deployed separately, once the interface needs more than one page.

## TD-08 — Notification sink is log-only

Debt. Notifications are written to the application log rather than sent by SMS or push.

Cause. Every gateway with real reach in Ghana requires payment and identity verification, neither achievable inside the examination window.

Impact. The delivery path is unproven against a real provider. Rate limits, encoding and provider-specific failure modes are all untested.

Priority. Low for the submission, blocking for any real deployment.

Class. A — acceptable for an examination artefact.

Mitigation already in place. The outbox, idempotency keys and retry logic are all real and fully exercised against the log sink. Only the final adapter is a stub, and it sits behind an interface precisely so it can be swapped without touching anything else.

Proposed resolution. Implement an SMS adapter against the existing interface. Add the circuit breaker at the same time — see TD deferred item from D-010.

## TD-09 — Free-tier host sleeps after 15 minutes

Debt. Render free services spin down after 15 minutes of inactivity and take 30–60 seconds to wake.

Cause. Zero budget.

Impact. Primarily a grading risk, not a technical one: an examiner clicks the link, waits, and concludes the application is broken.

Priority. Low technically, high in consequence, and fully mitigated.

Class. A — acceptable.

Mitigation. A keep-warm ping every 10 minutes against /health, which deliberately does not touch the database so it costs no Neon compute. Plus an explicit note to the examiner, because a ping can lapse and a sentence cannot.

## TD-10 — Dependencies pinned but not audited

Debt. Versions are pinned exactly, and were verified to install and pass tests once, by hand. There is no automated vulnerability scanning or update process.

Cause. No time for tooling.

Impact. A vulnerability disclosed in any pinned package goes unnoticed. Pinning prevents surprise breakage and equally prevents surprise fixes.

Priority. Medium. Grows over time.

Class. S — scheduled.

Proposed resolution. Enable Dependabot on the repository; add pip-audit to CI when CI exists (TD-11).

Repaid twice at B01, both times by running the thing rather than trusting it:

- passlib[bcrypt] was broken against bcrypt 5.0 — passlib 1.7.4 reads bcrypt.__about__.__version__, removed in bcrypt 4.1. passlib removed; bcrypt now used directly.

- The original pins had no wheels for CPython 3.14, the interpreter on the development machine. pip fell back to compiling asyncpg (needs MSVC) and pydantic-core (needs Rust) from source, and both failed. Pins moved forward to the first versions publishing 3.14 wheels — see D-015.

This is the case for the debt, not against it. Pinning was verified once, by hand, on one machine. A second machine with a different interpreter found the gap in minutes. The register said the risk was “a vulnerability goes unnoticed”; the realised risk was instead “the project does not install at all on a supported Python.” Automated resolution testing across interpreter versions would have caught it, and that is what the proposed resolution should cover — not just vulnerability scanning.

## TD-11 — No continuous integration

Debt. Tests run when someone remembers to run them. Nothing blocks a broken push.

Cause. Roughly 40 minutes of work that the estimate could not fit, against a build budget already 6% short.

Impact. A regression can reach the deployed application. On a solo project at this timescale the window is small, but the property tests are the most valuable thing in the repository and nothing currently guarantees they were run.

Priority. Medium.

Class. S — scheduled.

Proposed resolution. A GitHub Actions workflow running pytest on push. Roughly fifteen lines. This is the highest value-per-minute item on the register and should be taken first if any buffer survives.

## TD-12 — Single database, no replication or partitioning

Debt. One Neon instance, no read replica, no partitioning of the reports table.

Cause. Correct at this scale, and the free tier offers nothing else.

Impact. No horizontal read scaling; the reports table grows without bound.

Priority. Low.

Class. A — acceptable.

Proposed resolution. Partition reports by month once the table passes ten million rows; add a read replica when map queries begin to affect write latency.

## Repayment plan

Ordered by value per hour of work, not by severity — which is how repayment actually gets prioritised in practice.

| Order | Item | Effort | Why here |
| --- | --- | --- | --- |
| 1 | TD-11 CI pipeline | 0.7 h | Protects everything else. Cheapest insurance available. |
| 2 | TD-03 Tunable clustering parameters | 1.5 h | Highest-consequence unknown in the system |
| 3 | TD-01 + TD-05 Extract the worker | 4 h | Two items, one fix |
| 4 | TD-08 Real SMS adapter + circuit breaker | 3 h | Blocking for any real deployment |
| 5 | TD-06 Backpressure + dead letter queue | 3 h | Fails exactly when the system matters most |
| 6 | TD-04 Fit the reputation model | — | Blocked on data that must be logged from day one |
| 7 | TD-02 Snapshotting | 2 h | Deferred until 100,000 reports |

Total identified debt: roughly 14 hours against a build of roughly 22. That ratio is worth stating plainly in the submission — it is normal for a time-boxed prototype, and being able to quantify it is the point of keeping the register.

## 1. The question this document answers

Not “what would we build next” — that is a wish-list, and wish-lists are cheap. The question is: what happens to this system when it is used, and has it been built so that what happens next is affordable? That is a different question, and it has a testable answer. ## 2. Lehman’s laws, and what they predict here Lehman observed that software in real use must keep changing or it stops being useful, and that as it changes it grows more complex unless someone actively works against that. Three of his laws bear directly on Nkwanta.

### 2.1 Continuing change — the system must adapt or become useless

The prediction: the moment a real commuter uses this, the two numbers at the heart of it — 300 metres and 30 minutes — will be wrong. They were chosen by reasoning about Accra’s road spacing, not measured against anything (TD-03).

What was built against it. Reports are permanent; incidents are derived. The map is not stored — it is recalculated from the reports. So changing the clustering rules does not corrupt history or require a data migration: change the constants, replay, get a new map. The evidence is the reports.

This is the strongest maintainability property in the system, and it exists precisely because Lehman’s first law was expected to apply.

### 2.2 Increasing complexity — entropy unless resisted

The prediction: each change makes the next one harder.

What was built against it. The dependency rule — the domain layer touches no database, clock or network — is the resistance. It is not a style preference; it is what keeps clustering.py at 100% coverage and property-tested while the routers sit at 40%. A decision that stays pure stays testable, and a decision that stays testable stays cheap to change.

Where the resistance has already failed once, and it is worth stating: .t and .m were display:inline, and one CSS defect surfaced as three unrelated complaints across two sessions because the symptom depended on which parent happened to force a column. That is Lehman’s second law arriving on schedule in the layer with the least structure.

### 2.3 Declining quality — unless rigorously maintained

The prediction: the system will be judged worse over time even if it does not change, because expectations move.

What was built against it. 508 tests, 49 of which check the documents against the code. Documentation rot is quality decline that nobody notices until someone trusts a diagram and is wrong.

## 3. Maintenance strategy by category

The four standard categories, with what each actually means here and who would do it.

| Category | Share expected | What it looks like in Nkwanta |
| --- | --- | --- |
| Corrective — fixing defects | ~20% | Most defects here have been in the interface, not the domain. Section 5 says why that is likely to continue. |
| Adaptive — reacting to a changing environment | ~30% | Dependency updates, PostGIS versions, browser behaviour, hosting changes. The largest single item is leaving the free tier. |
| Perfective — improving what works | ~35% | Tuning the two clustering constants against real data. Everything else is secondary to that. |
| Preventive — reducing future cost | ~15% | The debt register. Section 4 is the plan. |

### 3.1 Routine operations

| Task | Frequency | Why |
| --- | --- | --- |
| Check the outbox for rows at MAX_ATTEMPTS | Weekly | A poison message is skipped forever and is silent. GET /admin/stats shows the pending count. |
| Check the circuit breaker state | Weekly | GET /admin/gateway. An open breaker means deliveries are being refused. |
| Run the staleness sweep | Automatic; verify monthly | Confidence decays only when the sweep runs (TD-22). |
| Dependency audit | Monthly | Currently manual, verified once at build time (TD-10). |
| Database backup | Automatic on Neon; verify a restore quarterly | A backup nobody has restored is a hypothesis. |
| Run HYPOTHESIS_PROFILE=thorough pytest | Before any release | 1000 examples per property instead of 150. |

## 4. The debt repayment plan

Twenty-three items in 08-technical-debt.md, classified A (acceptable), S (scheduled) or C (critical). This is the order in which they would be repaid and why — prioritised by interest rate, meaning how much worse each gets on its own, rather than by how annoying it is.

### Release 1 — before any real user (the two Critical items)

| Item | Debt | Why first |
| --- | --- | --- |
| TD-21 | The gateway can be deliberately broken from the live deployment | It exists to demonstrate the circuit breaker in a viva. On a real system it is a switch for turning off everyone’s warnings. |
| TD-17 | Seed and drain endpoints exist in production | POST /admin/seed can wipe demonstration data. With real reports in the same table, that is destruction. |

Both are admin-only, so neither is a vulnerability today. Both are one environment flag to remove, and both are unacceptable the day the first real reporter appears.

### Release 2 — before the system is trusted

| Item | Debt | Interest |
| --- | --- | --- |
| TD-18 | One database for development and production | High and rising. It has already produced two false test failures with different mechanisms. A second Neon project is free; this was a time decision, not a money one. |
| TD-03 | Clustering constants hardcoded and untuned | High. These two numbers decide whether six reports are one flood or six. Repayment needs real data, which needs users, which is why it cannot come first. |
| TD-11 | No CI — tests run when remembered | Rising. 508 tests are worth nothing on the day nobody runs them. |
| TD-19 | Media stored in PostgreSQL rather than object storage | Rising with adoption. The first thing that breaks under load. |

### Release 3 — before scale

TD-01 (in-process worker), TD-05 (synchronous projection), TD-06 (no dead-letter queue), TD-14 (O(n²) clustering within a bucket). All four are the same story: fine at demonstration volume, structural at city volume. None requires a rewrite — the outbox already decouples the worker, so extracting it is a configuration change.

### Accepted indefinitely

TD-02, TD-07, TD-08, TD-09, TD-12, TD-13, TD-15, TD-16, TD-20, TD-22, TD-23. Each is a reasonable trade-off recorded with its reasoning. TD-15 deserves a note: noisy-OR assumes reports are independent, and a crowd watching one accident is not independent. The score therefore overstates confidence in exactly the situation the system is designed for. It is accepted because the ordering remains correct — more corroboration still ranks higher — and ordering is what the dispatch queue uses.

### One immediate gap, not yet a debt entry

FR-40, clearance, is Partial. The code path exists and is wired; no test calls it and no seeded incident demonstrates it. This is a testing gap rather than a shortcut, so it lives in the SRS and the testing report rather than the debt register — but it is the first thing to close after submission, because a warning system that never says “you can go now” is half a system.

## 5. Where the next defects will come from

Predicting this is more useful than promising quality. Based on where the defects have actually been:

| Area | Risk | Evidence |
| --- | --- | --- |
| The interface | Highest. No end-to-end browser tests; the front end is verified by reading its source. | Section 4.4, Section 4.5, Section 4.6 of the testing report — three defects invisible to the suite, including offline never working |
| Alembic drift | High. No test applies the migration chain to an empty database and compares it to Base.metadata. | Not yet bitten. The most likely thing to bite. |
| The outbox under contention | Medium | FOR UPDATE SKIP LOCKED is tested with one worker, never two competing |
| The domain core | Lowest | 99% coverage, property-tested. Two of the eight known defects came from here, both found by Hypothesis before they reached anything. |

## 6. Future evolution

Ordered by the ratio of value to what it would cost the existing design.

### 6.1 Tune the clustering constants against real data — first, and by a distance

Everything else assumes the grouping is right. Collect reports for a month, hand-label which described the same event, and fit the radius and window to that. The architecture already supports it: replay produces a new map with no migration and no data loss.

This is not a feature. It is the difference between a system that works and one that appears to.

### 6.2 Extract the worker — cheap, structural

TD-01. The outbox already decouples it; this is a deployment change on a paid tier.

### 6.3 Real notification delivery — the obvious next feature

Today the gateway logs. SMS or push turns a demonstration into a product. The circuit breaker, the idempotency keys and the at-least-once semantics were all built for a real gateway, so the work is an adapter, not a redesign.

### 6.4 Reroute advisories — deferred deliberately

Currently “your route is affected”. A real alternative needs a routing engine and full road network data. Cut at scoping (02-problem-and-scope.md Section 4) and still the right call.

### 6.5 Ride-sharing — the headline exclusion, and it should stay excluded

The largest item in the original brief and the largest scope risk: matching, payments, identity verification, passenger safety, insurance, liability. It shares nothing with the report pipeline.

Worth stating plainly in a viva: this was not cut because there was no time. It was cut because it is a second product wearing the same name, and building half of it inside this one would have damaged both. If it is ever built it should be a separate system that reads Nkwanta’s incident feed through its public API.

### 6.6 What should never be added

Direct emergency dispatch. NFR-05. Not a scope decision — a liability one. A system that appears to summon an ambulance and does not is worse than no system, and no amount of engineering makes that safe. The escalation flag in a human-monitored queue is the correct design, not a placeholder for something better.

## 7. Handover

A new maintainer, in order:

- README.md — orientation

- HANDOFF.md, latest dated section first — where things actually stand

- docs/02-problem-and-scope.md — so they do not rebuild something deliberately cut

- docs/09-system-design.md — how it fits together

- docs/05-decision-log.md — why, when the design looks odd. Every entry is dated and none is ever rewritten; a reversed decision is superseded by a new entry, so the reasoning at the time survives.

- docs/08-technical-debt.md — what is knowingly imperfect, before assuming a shortcut was an accident

Then RUNBOOK.md to get it running, and pytest to confirm it is intact.

The rule that keeps this true: every significant choice is dated and appended, never edited. A maintainer reading a decision from three months ago is reading what was known three months ago — which is the only way to judge whether it still holds.

# List of Abbreviations

| Abbreviation | Meaning |
| --- | --- |
| API | Application Programming Interface |
| CI | Continuous Integration |
| ERD | Entity Relationship Diagram |
| FK | Foreign key — a column holding another table’s primary key, linking the two |
| FR | Functional Requirement |
| GiST | Generalised Search Tree — the spatial index used by PostGIS |
| JWT | JSON Web Token |
| MoSCoW | Must have, Should have, Could have, Won’t have |
| MTTD | Motor Traffic and Transport Department |
| NFR | Non-Functional Requirement |
| PK | Primary key — the column that uniquely identifies a row |
| PK_FK | Both at once: part of a composite primary key, and a foreign key |
| PostGIS | The spatial extension to PostgreSQL |
| PWA | Progressive Web Application |
| SRS | Software Requirements Specification |
| TD | Technical Debt item |
| UCP | Use Case Points |
| UK | Unique key — no two rows may share this value, though it is not the identifier |
| UML | Unified Modelling Language |